## Slide 1: Splunk Annual Maintenance
June 4th to June 23rd 2023
SIEM - Engineering
Notes: Click to add notes

## Slide 2: SPLUNK – Annual Maintenance
Review of Environment
Review of Splunk Indexing,Configurtations Knowledge Bundles,Replications,Buckets, Scheduled Searches and reports
Splunk License Usage, Cluster Config
Infrastructure Review
Review of Infra stats such as CPU,Memory,Storage,IOPS,Hypervisor (limited to vGRID)
Splunk App Review
Splunk App compatible with Python 3.x, revisit the Splunk Apps
Splunk Upgrade
Splunk upgrade will be performed on below
6 SH’s (Including ES)
265 Indexers
32 HWF’s
5 Management Nodes (CM,LIC,SHD,DS,MC)
Objectives

## Slide 3: SPLUNK – Annual Maintenance
Stakeholders
Collaborations
    vSIRT
    DART
    DCM
    Linux Team
    Storage Team
    Backup Team
    vGRID Team
    SRE Team
    Change Management Team
    Red Team
    Perforce Team
    Infosec IAM Team
    Information Security Product Engineering Team

## Slide 4: SPLUNK – Annual Maintenance
Milestone
SNO | Task | Owner | Cross Functional Team
1 | Change Request for Splunk Upgrade | SIEM Engineering | Change Management
2 | Environment Review | SIEM Engineering | DART,VSIRT
3 | Backups on Splunk Configurations | SIEM Engineering | Backup Team
4 | Snapshots on Splunk Nodes (SH,MGMT Nodes) | SIEM Engineering | Linux/vGRID
5 | Communication and Approvals | SIEM Engineering | Infosec & IT Team
6 | Splunk Upgrade Detailed Execution Steps | SIEM Engineering | Validation by Jonathan, Patrick and Subbu
7 | SPOC from Compute Support Team | SIEM Engineering | Linux Team
8 | SPOC from Hypervisor Team | SIEM Engineering | vGRID Team
9 | SPOC from SRE Team | SIEM Engineering | SRE Team
10 | Validation of Integrations (Phantom & UBA) | SIEM Engineering | SPE,DART & Infosec-SIEM
11 | Validation of Splunk Upgrade & Health Check | SIEM Engineering | Threat Management & VSIRT/SIRT
12 | Post Upgrade Performance Review | SIEM Engineering | Threat Management & VSIRT/SIRT

## Slide 5: Thank You
Notes: Click to add notes